# Product Requirements Document (PRD) - Eliseo (Technical PM Edition)

# 1. Executive Summary & KPIs

Vision: Eliseo empowers Colombian consumers to effortlessly maximize the value of their credit and debit cards by providing real-time, category-based card recommendations, centralized benefits, and active offer discovery.

Target Audience: Banked Colombians (25-45 y/o) who hold multiple payment cards and actively travel, dine out, or shop, but lack the time to track complex loyalty programs and benefits.

Success Metrics (KPIs):

Adoption: Average of >2.5 cards added per user during their first week.

Engagement: >3 sessions per week per active user accessing the "Recommender" or "Offers" tab.

Conversion (Monetization Proxy): >5% click-through rate (CTR) to official bank application links from the "Destacados" or "Offers" sections.

North Star Metric: Number of "Optimized Transactions" generated (measured by how many times a user checks the recommender before making a purchase).

# 2. Scope Definition (MoSCoW)

Must Have (MVP - The "Walking Skeleton"):

User authentication (Sign up / Login).

Manual mechanism to add a card without storing sensitive data (Bin/Bank selection only, plus optional nickname and last 4 digits).

Dashboard showing primary card and summary metrics.

Category-based Recommender engine (matching user's added cards against hardcoded benefits DB).

Card Detail view showing categorized benefits.

Should Have:

Dynamic Offers feed with expiration dates.

Filtering of Offers by Bank and Category.

Highlighting of "Best in Market" cards (Destacados) to drive affiliate conversions.

Could Have:

Push notifications for expiring offers.

Geolocated benefits (e.g., "You are near an airport, here are your Lounge benefits").

Won't Have (v1.0):

Direct API integration with banks for real-time transaction history tracking (Open Banking).

Automatic points/miles balance scraping.

# 3. User Personas & Jobs to be Done (JTBD)

Primary Persona: Andrés (32), Tech-savvy Millennial. Works in tech/marketing. Has 4 cards (Nu, Bancolombia LifeMiles, RappiCard, Falabella). Travels 3 times a year. Wants to get free flights but forgets which card gives lounge access or the best miles multiplier.

JTBD:

"When I am waiting to pay at a restaurant, I want to quickly see which of my 4 cards gives me the best cashback, so that I don't leave money on the table."

"When I am planning a trip, I want to know which of my cards offers free airport lounge access, so that I can wait comfortably without paying $30 USD."

# 4. Functional Requirements (User Stories)

## 4.1. Core: Manage Wallet

Story: As a user, I want to add a card to my digital wallet by selecting the bank and the card model, so that the app knows what benefits I have.

Acceptance Criteria:

[ ] System displays a searchable list of banks (traditional and digital).

[ ] System filters card models immediately after bank selection.

[ ] User can optionally enter a string (max 40 chars) for Nickname, and numeric (max 4 chars) for "Last 4 digits".

[ ] System saves the mapping (user_id, card_id, nickname, last_four) to the database.

## 4.2. Core: Recommendation Engine

Story: As a user, I want to select a spending category (e.g., "Restaurants") so that the app ranks my cards from best to worst for that purchase.

Acceptance Criteria:

[ ] System retrieves all cards linked to the active user.

[ ] System fetches benefits for those cards matching the selected category_id.

[ ] System sorts cards based on a weighting algorithm (e.g., 5% cashback > 3% cashback > x2 points).

[ ] Results load in < 500ms.

[ ] If no card has specific benefits for the category, system displays a fallback message teaching the user to use their base baseline card.

## 4.3. Core: Explorable Offers

Story: As a user, I want to filter current market offers by category or bank, so that I can find discounts I can use this weekend.

Acceptance Criteria:

[ ] System queries the Offers table for active promotions (valid_until >= today OR valid_until is NULL).

[ ] User can toggle one or multiple bank chips to filter.

[ ] User can toggle category chips to filter.

[ ] Clicking an offer opens a detailed view with a direct, trackable outbound link to the bank.

# 5. Core Logical Flows

## Flow 1: Add a Card (Happy Path)

1. User clicks "+" or "Agregar tarjeta".

2. System fetches SELECT id, name, logo FROM banks ORDER BY name. User selects bank "Bancolombia".

3. System fetches SELECT * FROM cards WHERE bank_id = "Bancolombia". User selects "Visa LifeMiles Platinum".

4. User enters nickname "Mi tarjeta principal".

5. User clicks "Guardar".

6. Frontend sends POST /api/user-cards with payload { user_id: "uuid", card_id: "uuid", nickname: "Mi tarjeta principal", is_primary: true/false }.

7. Backend validates payload and inserts into cards_user. Returns 200 OK.

8. Frontend redirects to Dashboard /dashboard and displays the newly added card via optimistic UI update.

## Flow 2: The Recommender (Edge Case: No Cards Added)

1. User navigates to /recommender and selects "Combustible".

2. System checks user's wallet. Wallet count = 0.

3. System interrupts flow and shows Empty State: "Agrega tu primera tarjeta para obtener recomendaciones personalizadas."

4. User clicks CTA -> Redirects to Add Card flow.

# 6. Data Requirements

Key Entities:

Users: id (UUID), email, created_at. (Managed via Supabase Auth).

Banks: id (string/PK), name, short_name, is_digital, logo_color, website.

Cards: id (PK), bank_id (FK), name, franchise (Visa/MC/Amex), tier (Classic, Gold, Black...), type (Credit/Debit).

Benefits: id (PK), card_id (FK), category (enum: viajes, restaurantes, etc.), value_type (cashback_percent, points_multiplier, etc.), value (numeric).

Cards_User (Junction): id (PK), user_id (FK), card_id (FK), nickname, last_four, is_primary (boolean).

Offers: id (PK), bank_id (FK), title, description, category, valid_until (timestamp).

Privacy:

Data Scoping: Row Level Security (RLS) policies must ensure users can ONLY read/write their own cards_user records.

Sensitive Data: Real credit card PANs, expiration dates, and CVVs are explicitly NOT collected or processed to avoid PCI-DSS scope entirely.

# 7. Non-Functional Requirements (NFRs)

Performance:

Time To Interactive (TTI) < 1.5 seconds on 3G mobile networks.

DB Queries for the Recommender must execute in < 100ms.

Scalability: Horizontal scaling for reads via Supabase Edge Functions/CDN, supporting up to 1,000 Concurrent Users.

Security: AuthN via Supabase JWT. AuthZ managed via RLS in Postgres. HTTPS/TLS 1.3 forced on all connections.

Maintainability: Strict TypeScript interfaces for all DB entity mappings. Standardized error handling mechanism.

# 8. Technical Constraints & Stack Recommendation

Constraints: Launch must be completed rapidly to test market fit. Budget is limited, requiring free-tier or pay-as-you-go infrastructure.

Recommended Stack:

Frontend: React (Vite) + Tailwind CSS + Framer Motion (for glassmorphism and Micro-animations). Hosted on Vercel or Netlify.

Backend/DB: Supabase (PostgreSQL, Auth, Edge Functions). Eliminates the need to write boilerplate CRUD APIs and offers out-of-the-box realtime capabilities and RLS.

# 9. Open Questions / Blockers

1. Recommender Algorithm Logic: How do we objectively rank a card offering "10% cashback" vs a card offering "x3 LATAM Miles"? Does the user need a "Preferences" screen to weight miles vs. cashback?

2. Data Ingestion: Manual entry of Card Benefits does not scale. What is the process or tool for scraping bank websites to keep the Offers table and Benefits table updated?